## Slide 1
STICS Connector Onboarding
Hands-On Session with bavenir — Live Runbook
One new EDC connector, on bavenir's own infrastructure, connected to the STICS dataspace.
docs/49_bavenir_hands_on_session_guide.md · STICS Dataspace
1

## Slide 2
HOW TO READ THIS DECK
Roles & What's Not Known Yet
BAVENIR
Runs on bavenir's own VM / cluster.
UPM has no access there.
UPM
Must run from the stics2test VM —
framework venv, or shared Postgres/K8s access.
JOINT
A decision or check both sides
confirm together, live.
FOUR THINGS EVERY NEW CONNECTOR NEEDS
1. Identity
Keycloak client, Vault keypair, MinIO bucket
2. Database
Dedicated PostgreSQL for assets & contracts
3. Config
A .properties file wiring it all together
4. Network bridge
Public HTTPS reaching the container
We do NOT know the target VM, hostname, or DNS in advance. Step 0 decides all three, live — every placeholder below (<CONNECTOR_NAME>, <PUBLIC_HOSTNAME>, <VM_IP>, ...) gets filled in on the call, not before it.
docs/49_bavenir_hands_on_session_guide.md · STICS Dataspace
2

## Slide 3
STEP 0
Decide Three Things Before Anything Starts
JOINT
Nothing from Step 1 onward can begin until these are fixed. Write them down where both sides can see them.
1
Connector name
^[a-z][a-z0-9-]{1,19}$ — max 20 chars, lowercase, digits, hyphens
2
Target VM
Does it already run another connector? Changes Step 6 (host vs. bridge networking)
3
Public hostname
Must resolve to the target VM's public IP — bavenir creates the DNS record if missing
run live, as soon as a hostname is proposed
nslookup <PUBLIC_HOSTNAME> 8.8.8.8
No DNS yet? bavenir creates the A record now, in parallel — Steps 1–10 can still proceed, but Step 11 (TLS) and Step 12 (verification) block on it.
docs/49_bavenir_hands_on_session_guide.md · STICS Dataspace
3

## Slide 4
STEP 1
Confirm the VM Has the Required Tooling
BAVENIR
Run directly on the target VM — before anything else, so a missing install doesn't eat session time later.
on the target VM
docker --version
docker compose version
java -version
Missing Docker / Compose? Install Docker Engine for Ubuntu now — ideally pre-checked before the call.
docs/49_bavenir_hands_on_session_guide.md · STICS Dataspace
4

## Slide 5
STEP 2
Provision the Connector's PostgreSQL Database
BAVENIR
A dedicated database for this connector's own state — assets, contract negotiations, transfer processes.
on the target VM's local PostgreSQL
sudo -u postgres psql << 'EOF'
DROP DATABASE IF EXISTS <DB_NAME>;
DROP ROLE IF EXISTS <DB_NAME>;
CREATE ROLE <DB_NAME> LOGIN PASSWORD '<DB_PASSWORD>';
CREATE DATABASE <DB_NAME> OWNER <DB_NAME>;
EOF
One consistent name for role + database + connector, e.g. connector "acme-stics" → DB "acme_stics".
docs/49_bavenir_hands_on_session_guide.md · STICS Dataspace
5

## Slide 6
STEP 3
Provision the Connector's Identity
UPM
Creates the Keycloak OAuth2 client, Vault signing keypair, and a scoped MinIO bucket — registers the participant.
from stics2test, framework venv — provision_<name>.py
os.environ["PIONERA_DS_1_CONNECTORS"] = CONNECTOR_NAME
os.environ["PIONERA_DS_1_CONNECTOR_NAMESPACES"] = f"{CONNECTOR_NAME}:{NAMESPACE}"
...
adapter = framework_main.build_adapter("edc", topology="vm-distributed")
repo_dir, python_exec = adapter.connectors._prepare_runtime_prerequisites()
adapter.connectors._prepare_connector_prerequisites(
CONNECTOR_NAME, DS_NAME, NAMESPACE, repo_dir, python_exec)
$ .venv/bin/python3 /tmp/provision_<CONNECTOR_NAME>.py
Output → .../connectors/<CONNECTOR_NAME>/credentials.json (Vault token needed in Step 5). Full script: guide, Step 3.
docs/49_bavenir_hands_on_session_guide.md · STICS Dataspace
6

## Slide 7
STEP 4
Hand Over the Connector .jar
UPM
The same binary runs every connector — identity is external, supplied by the .properties file (Step 5).
UPM → bavenir, any agreed file transfer
scp ~/edc-connector-stics/provider-connector.jar \
bavenir@<VM_IP>:~/edc-<CONNECTOR_NAME>/<CONNECTOR_NAME>.jar
No build step required — copy from any existing, working connector.
docs/49_bavenir_hands_on_session_guide.md · STICS Dataspace
7

## Slide 8
STEP 5
Write the .properties File
BAVENIR
Tells the connector how to reach Keycloak, Vault, MinIO, and PostgreSQL — and which identity to present.
<CONNECTOR_NAME>-configuration-docker.properties — fields that change per connector
edc.participant.id=<CONNECTOR_NAME>
edc.dsp.callback.address=https://<PUBLIC_HOSTNAME>/protocol
edc.dataplane.api.public.baseurl=https://<PUBLIC_HOSTNAME>/public
edc.vault.hashicorp.token=<VAULT_TOKEN_FROM_credentials.json>
edc.datasource.default.url=jdbc:postgresql://<POSTGRES_HOST>:5432/<DB_NAME>
edc.datasource.default.user=<DB_USER>
edc.datasource.default.password=<DB_PASSWORD>
Rest of the ~40-line template is boilerplate (guide, Step 5). <POSTGRES_HOST>: 127.0.0.1 (host mode) or Docker bridge gateway IP (bridge mode).
docs/49_bavenir_hands_on_session_guide.md · STICS Dataspace
8

## Slide 9
STEP 6
docker-compose.yml — an Important Decision
BAVENIR
Depends directly on the Step 0 answer: does the target VM already run another connector?
6a — no other connector on this VM
services:
<CONNECTOR_NAME>:
image: eclipse-temurin:17-jre
command: [java, -jar, ...]
volumes:
- ./<NAME>.jar:/workspace/...:ro
- ./<NAME>.properties:/workspace/...:ro
- ./cacerts.jks:/workspace/...:ro
network_mode: host
restart: unless-stopped
6b — VM already runs a connector
ports:
- "29191:19191" ... "29196:19196"
- "29291:19291"
- "27171:17171" # +10000 offset
# no network_mode: host
# on the VM:
sudo -u postgres psql -c \
"ALTER SYSTEM SET listen_addresses='*';"
echo "host all all 172.16.0.0/12 md5" \
>> pg_hba.conf && restart postgresql
Port 17171 (federated catalog) is fixed and not configurable — this is exactly why 6b needs bridge networking, never network_mode: host.
docs/49_bavenir_hands_on_session_guide.md · STICS Dataspace
9

## Slide 10
STEP 7
Shared TLS Truststore (cacerts.jks)
UPM
Every service uses a self-signed CA. Without this file the connector fails: PKIX path building failed.
UPM extracts and sends to bavenir
kubectl -n core-control get secret common-tls-cacerts \
-o jsonpath='{.data.cacerts\.jks}' | base64 -d > cacerts.jks
scp cacerts.jks bavenir@<VM_IP>:~/edc-<CONNECTOR_NAME>/cacerts.jks
Password is always dataspaceunit. If Step 11 regenerates the cert later, this file must be re-sent.
docs/49_bavenir_hands_on_session_guide.md · STICS Dataspace
10

## Slide 11
STEP 8
Start the Connector
BAVENIR
First boot — watch the logs for the readiness line before moving on.
on the target VM
cd ~/edc-<CONNECTOR_NAME> && docker compose up -d
sleep 10
docker logs <CONNECTOR_NAME> --tail 30
Look for: "Runtime stics-<CONNECTOR_NAME> ready". Anything else → Step 5/6 typo or DB connectivity, see troubleshooting.
docs/49_bavenir_hands_on_session_guide.md · STICS Dataspace
11

## Slide 12
STEP 9
Two Fixes Every Connector Needs After First Start
JOINT
Both are one-time, both required — the connector will run with visible errors until they're applied.
9a [BAVENIR] INESData tables autocreate misses
psql -h <POSTGRES_HOST> -U <DB_USER> \
-d <DB_NAME> -f \
060_federated-catalog-schema.sql
psql -h <POSTGRES_HOST> -U <DB_USER> \
-d <DB_NAME> -f \
060_vocabulary-schema.sql
9b [UPM] Fix the registered participant URL
psql -h 127.0.0.1 -U postgres \
-d stics_rs -c "
UPDATE public.edc_participant
SET url='https://<PUBLIC_HOSTNAME>/protocol',
shared_url='https://<PUBLIC_HOSTNAME>/shared'
WHERE participant_id='<CONNECTOR_NAME>';"
Then bavenir restarts: cd ~/edc-<CONNECTOR_NAME> && docker compose restart
docs/49_bavenir_hands_on_session_guide.md · STICS Dataspace
12

## Slide 13
STEP 10
The Network Bridge
BAVENIR
Gets public HTTPS traffic from bavenir's own k3s ingress to the Docker container. Guided live by UPM.
on bavenir's own cluster
kubectl get ingressclass # must say "nginx", not "traefik"
kubectl apply -f <CONNECTOR_NAME>-bridge.yaml # Service + Endpoints + Ingress
DIAGNOSTICS — curl -k https://<PUBLIC_HOSTNAME>/...
Response | Meaning
404, no Server: header | No matching Ingress rule — wrong host or cluster
503, Server: nginx/... | No healthy backend — check the Endpoints IP/ports
Missing from ingress-nginx-controller logs | Not reaching this cluster — recheck DNS target
Ingress class says "traefik"? Migrate to ingress-nginx before relying on TLS here — full commands in guide, Step 10.0.
docs/49_bavenir_hands_on_session_guide.md · STICS Dataspace
13

## Slide 14
STEP 11
Add the Hostname to the Shared TLS Certificate
UPM
HIGH BLAST RADIUS
The only step touching every existing connector, not just the new one — the cache on disk is reused unless forced.
from stics2test, framework venv
export PIONERA_VM_INGRESS_TLS_HOSTS="<PUBLIC_HOSTNAME>"
rm -f .local/artifacts/ingress-tls/vm-distributed/stics/tls.{crt,key}
adapter = framework_main.build_adapter("inesdata", topology="vm-distributed")
adapter.infrastructure._sync_vm_ingress_tls("vm-distributed")
Output says "secret/... configured" (not "unchanged")? The key genuinely changed. Re-send cacerts.jks (Step 7) to ALL FOUR existing connectors + the new one, restart every one, then re-verify all four health checks below before continuing.
re-verify before declaring the session's new connector done
curl -k https://stics.bavenir.eu/api/check/health
curl -k https://con-lab.stics.linkeddata.es/api/check/health
curl -k https://con-test.stics.linkeddata.es/api/check/health
curl -k https://con-test.stics.bavenir.eu/api/check/health # all four → 200
docs/49_bavenir_hands_on_session_guide.md · STICS Dataspace
14

## Slide 15
STEP 12
Final Verification
JOINT
The moment of truth — public HTTPS reachable, and a full federated-catalog cycle with no errors.
run together
curl -k https://<PUBLIC_HOSTNAME>/api/check/health # expect: HTTP 200
sleep 75 # federated-catalog cycle
docker logs <CONNECTOR_NAME> --since 90s 2>&1 | grep -iE "error|exception"
# expect: no output
Time allows? Run a real contract negotiation + transfer — docs/47_stics_edc_interop_evidence.md.
docs/49_bavenir_hands_on_session_guide.md · STICS Dataspace
15

## Slide 16
EMERGENCY REFERENCE
Troubleshooting Quick Reference
Symptom | Fix
ValueError: Invalid connector name | Name too long — max 20 chars (Step 0)
Connection to 127.0.0.1:5432 refused | Bridge mode: point to Docker bridge gateway IP, not 127.0.0.1
no pg_hba.conf entry for host "172.x.x.x" | Add the 172.16.0.0/12 line + listen_addresses='*' (Step 6b)
relation "edc_catalog" does not exist | Apply the two SQL files (Step 9a)
Temporary failure in name resolution (crawler) | Placeholder URL → fix Step 9b. DNS not live → wait
PKIX path building failed | Re-copy cacerts.jks (Step 7) — all connectors if Step 11 ran
curl → 404, no Server: header | Wrong host or wrong cluster — revisit Step 10
curl → 503, Server: nginx/... | Endpoints has no healthy backend — check IP/ports
TLS cert reverts to stale/self-signed | Cluster still runs Traefik — migrate it (Step 10.0)
docs/49_bavenir_hands_on_session_guide.md · STICS Dataspace
16

## Slide 17
BEFORE WE CALL IT DONE
Success Criteria
✓
New connector's health check returns HTTP 200 over its public hostname
✓
No error/exception lines in its logs after one full federated-catalog cycle (~75s)
✓
All four pre-existing connectors still return HTTP 200 (only relevant if Step 11 ran)
✓
Participant URL in the registration service resolves to the real public hostname, not the internal placeholder
✓
cacerts.jks on the new connector matches the current certificate — no PKIX errors
Optional stretch goal: a real contract negotiation + HttpData-PULL transfer against an existing connector — verified commands in docs/47_stics_edc_interop_evidence.md. Full role-tagged runbook: docs/49_bavenir_hands_on_session_guide.md.
docs/49_bavenir_hands_on_session_guide.md · STICS Dataspace
17